FDIA Detection Framework — 3 Milestone Plan

Milestone 1 — Power System Simulation + Data Generation (4 weeks)

Deliverables:

- Full IEEE-30 bus power flow simulation

- Raw measurement extraction (voltages, angles, injections, loads, currents)

- Complete FDIA attack modeling:

  - Random vector attacks

  - Load-shift attacks

  - Stealthy attacks

  - Multi-bus coordinated attacks

- Creation of clean + attacked datasets

- Final structured training/validation/test splits

Why this milestone is longest:

This is the core foundation of the entire project. The correctness of the simulation and FDIA modeling directly determines model performance later. Getting this right requires careful data engineering, repeated verification, and realistic scenario creation.

Duration: 4 weeks

Payment: $400

📌 Milestone 2 — Preprocessing + Hybrid Model Architecture + Training (2–3 weeks)

Deliverables:

- Preprocessing pipeline for raw measurements

- Sliding windows + temporal formatting

- PyTorch Dataloader modules

- Implementation of hybrid architecture:

  - CNN feature extractor

  - Transformer encoder

  - BiLSTM temporal modeling

- Training framework, hyperparameter tuning

- Performance evaluation (accuracy, F1, recall, precision)

Duration: 2–3 weeks

Payment: $200

Milestone 3 — Real-Time Detection Module + Testing + Final Documentation (1–1.5 weeks)

Deliverables:

- Real-time inference pipeline (fast Python class-based detection)

- Attack flag + anomaly scoring

- Testing on all FDIA scenarios

- Evaluation visuals: confusion matrix, detection curves

- Final polished report (PDF)

- Fully cleaned & documented code

Duration: 1–1.5 weeks

Payment: $100

💰 Total Project Price: $700

Adam, after evaluating the full scope — especially the power system simulation + FDIA generation, which is the most critical and technically demanding part — the realistic project value comes to around $750.

However, since this is a long-term project and I genuinely appreciate your trust and communication,

I’m giving you a $50 discount, bringing the total to $700.

This includes not just the model, but also:

- a complete IEEE-30 bus simulation setup

- realistic FDIA attack generation

- a full hybrid CNN–Transformer–BiLSTM architecture

- a real-time inference pipeline (rare to find included at this price)

- complete documentation

- clean and extensible codebase

I’ve tried to keep the pricing as fair and welcoming as possible while ensuring I deliver high-quality engineering work throughout the two-month development period.